## Slide 1: ETHER
BLOCK
SMART
AETHER
Notes: https://jmchoppergunnernl.deviantart.com/art/Assassin-s-Creed-III-Abstergo-Sans-Lite-Font-386322384

## Slide 2: ETHER

## Slide 3: ETHER
BLOCKCHAIN . SMART CONTRACT

## Slide 4: ETHER
BLOCKCHAIN . SMART CONTRACT

## Slide 5
TIMELINE
1 11th Jun
2 25th Jun
3 9th Jul
4 23rd Jul
5 6th Aug
6 20th Aug
7 3rd Sep
12 5th Nov
11 29th Oct
10 15th Oct
9 1st Oct
8 17th Sep
13 12th Nov
14 19th Nov
Proposal Draft
Wiki Page
GitHub Repo
Software Installation
Resource Learning
Proposal Draft
Wiki Page
GitHub Repo
Software Installation
Resource Learning
20th Jun *Proposal Submission*
16th to 21th Aug *Acceptance*
27th Nov
*Finals Presentation*
Custom RPC environment
Peer 2 Peer testing over school network
Database setup and establish connection to store Ethereum transactions
Implementation of biometrics APIs (facial recognition)
Start on react native applications
Custom RPC environment
Peer 2 Peer testing over school network
Database setup and establish connection to store Ethereum transactions
W3 JavaScript development
Metamask Integration
Implementation of biometrics APIs (Facial Recognition)
Start on react native applications
Continue work on react native applications
Educational aspects of application
Continue work on react native applications
Educational aspects of application
Standardize UI
Testing/Buffer
Ethereum backend for KYC verification
Continue on react native applications
Ethereum backend for KYC verification
Continue on react native applications
W3 JavaScript development
Metamask Integration
Poster Submission
Testing/Buffer
Preparation for submission
Trial Demo
Final adjustment
Preparation for live demo
29th Oct *Poster*
NON-TECHNICAL

## Slide 6
Central Authentication System
KYC Authentication
TIMELINE
1 11th Jun
2 25th Jun
3 9th Jul
4 23rd Jul
5 6th Aug
6 20th Aug
Proposal Draft
Wiki Page Prototype 1
Resource Learning
Finalise Wiki Page Design
Set-up GitHub Repo
Software Installation
Mid-fi Prototype
Technical Research
20th Jun *Proposal Submission*
16th to 21th Aug *Acceptance*
W3 JavaScript development
Metamask Integration
Admin:
>Login
>Agent Management
>Access Control
>Logout
Database Setup
NON-TECHNICAL
NON-TECHNICAL
ACCOUNT MANAGEMENT MODULE
Agent:
>Login
>Consumer Account Creation
ACCOUNT MANAGEMENT MODULE
Prepare for UAT #1
NON-TECHNICAL
SECURITY MODULE
UAT #1
Reviews for UAT
Integration & Deployment of Application
Peer 2 Peer testing over school network
Prepare for acceptance
NON-TECHNICAL
Central Authentication System
KYC Authentication
CAS Persistent to Blockchain
SECURITY MODULE
Post Acceptance Review
Establish connection to store Ethereum transactions
NON-TECHNICAL
KYC Authentication
CAS Persistent to Blockchain
Start on Facial Recognition API
SECURITY MODULE

## Slide 7
Central Authentication System
KYC Authentication
TIMELINE
1 11th Jun
2 25th Jun
3 9th Jul
4 23rd Jul
5 6th Aug
6 20th Aug
Proposal Draft
Wiki Page Prototype 1
Resource Learning
Finalise Wiki Page Design
Set-up GitHub Repo
Software Installation
Mid-fi Prototype
Technical Research
20th Jun *Proposal Submission*
16th to 21th Aug *Acceptance*
W3 JavaScript development
Metamask Integration
Admin:
>Login
>Agent Management
>Access Control
>Logout
Database Setup
NON-TECHNICAL
NON-TECHNICAL
ACCOUNT MANAGEMENT MODULE
Agent:
>Login
>Consumer Account Creation
ACCOUNT MANAGEMENT MODULE
Prepare for UAT #1
NON-TECHNICAL
SECURITY MODULE
UAT #1
Reviews for UAT
Integration & Deployment of Application
Peer 2 Peer testing over school network
Prepare for acceptance
NON-TECHNICAL
Central Authentication System
KYC Authentication
CAS Persistent to Blockchain
SECURITY MODULE
Post Acceptance Review
Establish connection to store Ethereum transactions
NON-TECHNICAL
KYC Authentication
CAS Persistent to Blockchain
Start on Facial Recognition API
SECURITY MODULE
Start on React Native Application
Prepare for UAT #2
Test in class
Continue on react native applications
NON-TECHNICAL
NON-TECHNICAL
7 3rd Sep
8 17th Sep
Implement Facial Recognition
Integrating Existing APIs:
>Verify KYC ID with CAS
>Customer Account Creation
Wallet/Hash Transaction
Integrating Existing APIs:
>Customer Account Creation
>Deposit Account Creation
Wallet/Hash Transaction
SECURITY MODULE
SECURITY MODULE

## Slide 8
Integrating Existing APIs:
>TOKEN/PIN
Storing/Hash Meta-data and image
Review and make adjustment to Security Module
Integrating Existing APIs:
>Customer Account Creation
>Deposit Account Creation
Wallet/Hash Transaction
Integrating Existing APIs:
>Customer Account Creation
>Deposit Account Creation
Wallet/Hash Transaction
8th – 15th Oct *Midterm Milestone*
Review and make adjustment to Account Management Module
ACCOUNT MANAGEMENT MODULE
Prepare for Poster
Integration & Deployment of Application
Start on Learning Aspect of Project
NON-TECHNICAL
SECURITY MODULE
Integration & Deployment of Application
Start on Learning Aspect of Project
Prepare UAT #3
NON-TECHNICAL
Start on Lab/Admin Guide
Integration & Deployment of Application
UAT #3
Reviews for UAT
NON-TECHNICAL
12 5th Nov
11 29th Oct
10 15th Oct
9 1st Oct
Prepare for Midterm
UAT #2
Reviews for UAT
Integration & Deployment of Application
NON-TECHNICAL
SECURITY MODULE
29th Oct: Poster
SECURITY MODULE
Multiple Language Support for Account Management Module
DYNAMIC REQURIEMENTS MODULE
Multiple Language Support for Account Management Module
Smart Contract View: String/Hash on Blockchain
DYNAMIC REQUIREMENTS MODULE
GAMIFICATION
LEARNING MODULE
GAMIFICATION
LEARNING MODULE
Storing/Hash Meta-data and image
Multiple Language Support for Account Management Module
Smart Contract View: String/Hash on Blockchain
DYNAMIC REQUIREMENTS MODULE
GAMIFICATION
LEARNING MODULE
SECURITY MODULE
13 12th Nov
14 19th Nov
27th Nov
*Finals Presentation*
Poster Submission
Integration & Deployment of Application
Final Test on All Modules
NON-TECHNICAL
Traceability & Accounting of Previous Blockchain Transaction
ACCOUNT MANAGEMENT MODULE
Prepare for Final
Project Review and Clean up
Final Integration & Deployment
NON-TECHNICAL
GAMIFICATION
LEARNING MODULE

## Slide 9
13 12th Nov
14 19th Nov
27th Nov
*Finals Presentation*
Poster Submission
Integration & Deployment of Application
Final Test on All Modules
NON-TECHNICAL
Traceability & Accounting of Previous Blockchain Transaction
ACCOUNT MANAGEMENT MODULE
Prepare for Final
Project Review and Clean up
Final Integration & Deployment
NON-TECHNICAL
GAMIFICATION
LEARNING MODULE

## Slide 10
TIMELINE
1 11th Jun
2 25th Jun
3 9th Jul
4 23rd Jul
5 6th Aug
6 20th Aug
7 3rd Sep
12 5th Nov
11 29th Oct
10 15th Oct
9 1st Oct
8 17th Sep
13 12th Nov
14 19th Nov
Proposal Draft
Wiki Page Prototype 1
Resource Learning
Finalise Wiki Page Design
Set-up GitHub Repo
Software Installation
Mid-fi Prototype
Technical Research
20th Jun *Proposal Submission*
16th to 21th Aug *Acceptance*
27th Nov
*Finals Presentation*
Implementation of biometrics APIs (facial recognition)
Start on react native applications
Implementation of biometrics APIs (Facial Recognition)
Start on react native applications
Continue work on react native applications
Educational aspects of application
Continue work on react native applications
Educational aspects of application
Standardize UI
Testing/Buffer
Ethereum backend for KYC verification
Continue on react native applications
Ethereum backend for KYC verification
Continue on react native applications
W3 JavaScript development
Metamask Integration
Admin:
>Login
>Agent Management
>Access Control
>Logout
Database Setup
Poster Submission
Testing/Buffer
Preparation for submission
Trial Demo
Final adjustment
Preparation for live demo
29th Oct *Poster*
NON-TECHNICAL
NON-TECHNICAL
ACCOUNT MANAGEMENT MODULE
Agent:
>Login
>Consumer Account Creation
ACCOUNT MANAGEMENT MODULE
Prepare for UAT #1
NON-TECHNICAL
Central Authentication System
KYC Authentication
SECURITY MODULE
UAT #1
Reviews for UAT
Integration & Deployment of Application
Peer 2 Peer testing over school network
Prepare for acceptance
NON-TECHNICAL
Central Authentication System
KYC Authentication
CAS Persistent to BlockChain
SECURITY MODULE
Post Acceptance Review
Establish connection to store Ethereum transactions
NON-TECHNICAL
KYC Authentication
CAS Persistent to BlockChain
Start on Facial Recognition API
SECURITY MODULE
1 11th Jun
2 25th Jun
3 9th Jul
4 23rd Jul
5 6th Aug
6 20th Aug
NON-TECHNICAL
NON-TECHNICAL
NON-TECHNICAL
NON-TECHNICAL
NON-TECHNICAL

## Slide 11: ETHER
ACCOUNT MANAGEMENT MODULE:
  Admin
    Login
    Agent Management
    Access Control
  Agent
    Login
    Consumer Account Creation
  Logout
CENTRAL AUTHENTICATION SYSTEM
KYC AUTHENTICATION
CAS PERSISTENT TO BLOCKCHAIN
FACIAL RECOGNITION AS 2FA
INVOKE EXISTING TBANK FUNCTIONS:
  VERIFY KYC ID WITH CAS (REST API VIA BW)
  CUSTOMER ACCOUNT CREATION
  DEPOSIT ACCOUNT CREATION
  TOKEN/PIN
WALLET/HASH TRANSACTION
STORING/HASH META-DATA AND IMAGE
LEARNING MODULE(GAMIFICATION)
MULTIPLE LANGUAGE SUPPORT
SMART CONTRACT VIEW – STRING/ACTUAL HASH ON THE BLOCKCHAIN
TRACEABILITY AND ACCOUNTING OF PREVIOUS BLOCKCHAIN TRANSACTION
SCOPE
CORE
SECONDARY
TERTIARY
GOOD TO HAVE

## Slide 12
Home
CURRENT ITERATION
1
OF 14
11th June – 25th June
UPCOMING MEETINGS
MILESTONES
INTERNAL
-
EXTERNAL
-
SUPERVISOR
-
PROPOSAL
ACCEPTANCE
MIDTERM
POSTER
FINAL

## Slide 13
Description
OUR PROJECT
Project Aether is a web application designed to ease the process for potential SMU tBank customers on-boarding and account creation by leveraging on Blockchain/Ethereum technologies rather than the traditional method. Aether is a solution that can potentially improve the accuracy and efficiency of the Banking Account creation process yet improving the current security measures.

## Slide 14
Description
Description
Project Aether is a web application designed to ease the process for potential SMU tBank customers on-boarding and account creation by leveraging on Blockchain/Ethereum technologies rather than the traditional method. Aether is a solution that can potentially improve the accuracy and efficiency of the Banking Account creation process yet improving the current security measures.
Motivation
Blockchain distributed ledger technology has become more prevalent in the market than before. It is going to play an integral role in the future of Banking Industry. As SMU tBank is an academics platform for students to simulate real world banking operations and technology scenarios, it is an advantage to leverage on SMU tBank to integrate blockchain features to gain exposure and grasp the depth of latest technology.

## Slide 15: WIKI - FORMAT
HOME
  MAIN
  MIDTERM
  FINAL
ABOUT
  ROLES AND RESPONSIBILITIES
PROJECT OVERVIEW
  DESCRIPTION AND MOTIVATION
  SCOPE
  X-FACTOR
  STAKEHOLDERS
PROJECT MANAGEMENT
  SCHEDULE
  METRIC
    TASK METRICS
    RISK ASSESSMENT METRICS
DOCUMENTATION

## Slide 16
ACCOUNT MANAGEMENT MODULE:
  ADMIN
    LOGIN
    AGENT MANAGEMENT
    ACCESS CONTROL
  AGENT
    LOGIN
    CONSUMER ACCOUNT CREATION
  LOGOUT
SECURITY MODULE:
  CENTRAL AUTHENTICATION SYSTEM
  KYC AUTHENTICATION
  CAS PERSISTENT TO BLOCKCHAIN
  FACIAL RECOGNITION AS 2FA
  INTEGRATING EXISITNG APIs:
    VERIFY KYC ID WITH CAS (REST API VIA BW)
    CUSTOMER ACCOUNT CREATION
    DEPOSIT ACCOUNT CREATION
    TOKEN/PIN
SECURITY MODULE
WALLET/HASH TRANSACTION
STORING/HASH META-DATA AND IMAGE
LEARNING MODULE
(GAMIFICATION)
DYNAMIC REQUIREMENTS MODULE
MULTIPLE LANGUAGE SUPPORT
SMART CONTRACT VIEW – STRING/ACTUAL HASH ON THE BLOCKCHAIN
ACCOUNT MANAGEMENT
TRACEABILITY AND ACCOUNTING OF PREVIOUS BLOCKCHAIN TRANSACTION
TERTIARY
GOOD TO HAVE
SECONDARY
CORE

## Slide 17
STAKEHOLDERS
SPONSOR
Prof Alan Megargel,
Senior Lecturer of Information Systems
Project Head, T-bank and Special Projects
New SMU tBank Customer(s)
Students taking financial technology related courses
USERS

## Slide 18
RISK
Risk Type | Risk Event | Likelihood | Potential Impact | Mitigation Plan
Technical | Unfamiliarity with the Blockchain technology and e-Wallet system | High | High | All team members will undergo a Udemy blockchain course to gain familiarity on how the technology works and the grasp the technical concepts of using an Ethereum blockchain to improve existing applications.
Human | Team Members unavailable due to internships (overseas or local) and work commitments | High | Low | Regular group discussion will take place weekly after members’ working hours. Overseas members will be kept up to date on the progress and allocated respective tasks by the Project Manager. The project codes are segmented into front and back end. Each segment will be handled by minimally two members, to make it clear who will take over in case of unavailability.